EFFISOFT TECHNOLOGY

Software Development & Web Solutions

MEMORANDUM OF UNDERSTANDING (MOU)

Design & Development of a Saree E-Commerce Website & Admin Panel

This Memorandum of Understanding ("MOU") is entered into between the following parties, to define the scope of work, deliverables, timeline, hosting arrangement, and payment terms for the design and development of a saree e-commerce website.

1. Parties Involved

Service Provider: Effisoft

Client:

Project: Saree E-Commerce Website with Admin Panel

Date:

2. Project Overview

The Client requires a fully functional e-commerce website to showcase and sell sarees online, along with a dedicated admin panel to manage products, orders, customers, and payments. The platform will support online payment collection and will be built to be secure, mobile-responsive, and easy for the Client's team to operate independently after handover.

3. Scope of Work – Customer-Facing Website

The following modules and features will be developed and delivered as part of the customer-facing website:

- Home page with banner sliders, featured sarees, new arrivals, and offers section

- Product listing pages with category & sub-category filters (e.g., Silk, Cotton, Kanjivaram, Party Wear)

- Advanced filters – price range, color, fabric, occasion, size availability

- Product detail page with multiple images, zoom view, price, description, fabric care details, and stock status

- Search bar with auto-suggestions

- Shopping cart and wishlist functionality

- Secure checkout flow with address management

- Online payment gateway integration (Razorpay)

- Order confirmation page with email notification

- Customer account – order history, order tracking, saved addresses

- Coupon / discount code support

- Customer reviews & ratings on products

- Static pages – About Us, Contact Us, Shipping Policy, Return & Refund Policy, Privacy Policy, Terms & Conditions

- Fully responsive design – mobile, tablet, and desktop

- Basic SEO setup – meta titles, meta descriptions, clean URLs, sitemap.xml

- WhatsApp chat / enquiry button integration

4. Scope of Work – Admin Panel

A secure, easy-to-use admin panel will be provided with the following capabilities:

- Secure admin login with role-based access (Admin / Staff)

- Dashboard with sales summary, order status overview, and low-stock alerts

- Product management – add/edit/delete products, bulk upload, category & sub-category management

- Inventory & stock management with size/color/fabric variants

- Order management – view, update status (Pending / Confirmed / Shipped / Delivered / Cancelled), print invoice

- Customer management – view customer list, order history, contact details

- Payment tracking – view payment status per order, gateway transaction reference

- Coupon / offer management

- Banner & homepage content management (CMS for sliders, offers, featured products)

- Reviews moderation (approve/reject customer reviews)

- Basic sales & order reports (daily/weekly/monthly, exportable to Excel)

- Shipping & delivery charge configuration

- Tax (GST) configuration on products/orders

5. Technology Stack

The platform will be built using modern, secure, and scalable technologies suited for e-commerce:

- Frontend: React.js / Next.js (responsive, mobile-first design)

- Backend: Node.js with a relational database (MySQL / PostgreSQL/Mongodb) or equivalent stack as finalized

- Admin Panel: Custom-built, secure web-based dashboard

- Payment Gateway: Razorpay

- Hosting-ready build compatible with cloud hosting (AWS / DigitalOcean / shared hosting as chosen)

Note: This project is a professional informational and transactional e-commerce website only. It does NOT include a Learning Management System (LMS), mobile app (Android/iOS), or any functionality beyond what is explicitly listed in this document.

6. Project Timeline

The estimated timeline for complete design, development, testing, and deployment is 6 to 8 weeks from the date of project kickoff (receipt of advance payment and content/materials from Client), as detailed below:

| Phase | Deliverable | Duration |
| --- | --- | --- |
| Phase 1 – Discovery & Design | Requirement finalization, sitemap, UI/UX mockups (home, category, product, cart, checkout pages), color & branding approval | Week 1 – 2 |
| Phase 2 – Frontend Development | Responsive website build (mobile, tablet, desktop) as per approved design | Week 2 – 4 |
| Phase 3 – Backend & Admin Panel | Admin panel development, product/order/inventory management modules, database setup | Week 3 – 5 |
| Phase 4 – Payment Gateway & Integrations | Online payment gateway integration, shipping/tax setup, SMS/email notifications | Week 5 – 6 |
| Phase 5 – Testing & QA | Functional testing, payment testing, cross-browser/device testing, bug fixing | Week 6 – 7 |
| Phase 6 – Deployment & Go-Live | Hosting setup, domain linking, SSL installation, final client walkthrough, live launch | Week 7 – 8 |

Note: Timeline assumes timely feedback and content (product images, descriptions, policies) from the Client at each stage. Delays in feedback or content sharing may extend the above schedule proportionately.

7. Post-Launch Support & Maintenance

- Free bug-fixing support for 30 days after go-live, for issues related to the delivered scope.

- Beyond 30 days, ongoing maintenance/support (content updates, new features, plugin updates) can be availed under a separate Annual Maintenance Contract (AMC), to be discussed separately.

- Source code and admin credentials will be handed over to the Client upon full and final payment.

8. General Terms & Conditions

- This MOU represents a mutual understanding of scope, timeline, and cost. A formal agreement/contract may be signed prior to project kickoff, incorporating these terms.

- Any change in scope after mutual sign-off on Section 3 & 4 will be treated as a change request and quoted separately.

- The Client agrees to provide timely feedback, approvals, product data, images, and content required for development.

- Ownership of the final website, design, and source code transfers to the Client only after full payment is received.

- Both parties agree to maintain confidentiality of business information shared during the course of this project.

- Either party may terminate this engagement with written notice; work completed and payments due till that point shall be settled as per milestones achieved.

12. Acceptance

By signing below, both parties agree to the scope, timeline, hosting terms, and pricing outlined in this MOU.

For Effisoft

Name: ____________________________

Designation: ____________________________

Signature: ____________________________

Date: ____________________________

For Client

Name: ____________________________

Business Name: ____________________________

Signature: ____________________________

Date: ____________________________